| RKA ASSOCIATES Construction Claims and Commercial Management | PROJECT MANAGER’S INSTRUCTION NEC4 ECC · Clause 14.3 |
| --- | --- |

INSTRUCTION DETAILS

| Project | [Project name] | PMI reference | [PMI-001] |
| --- | --- | --- | --- |
| Contract reference | [Contract number] | Date of instruction | [DD/MM/YYYY] |
| From (Project Manager) | [Organisation and name] | To (Contractor) | [Organisation and name] |

Guidance: under clause 14.3 the Project Manager may give an instruction which changes the Scope or a Key Date. The Contractor obeys an instruction given in accordance with the contract (clause 27.3). Under the ECS the equivalent instruction is given by the Contractor to the Subcontractor.

INSTRUCTION

[Set out the instruction clearly. Identify the drawings, specification sections or Scope references affected and attach any revised documents.]

EFFECT OF THE INSTRUCTION

|  | The instruction changes the Scope and is notified as a compensation event under clause 61.1 |
| --- | --- |
|  | The instruction changes a Key Date |
|  | The instruction does not change the Scope (state basis, e.g. resolving an ambiguity in the Contractor’s design) |
|  | A quotation is instructed under clause 61.2 for a proposed instruction |

Guidance: where an instruction is a compensation event the Project Manager notifies the compensation event at the time of giving the instruction and instructs a quotation (clause 61.1). Recipients should check whether a CE notification accompanies the instruction and, if not, consider notifying under clause 61.3.

RESPONSE REQUIRED

| Quotation required (Yes / No) | [Yes / No] |
| --- | --- |
| Date quotation required by | [DD/MM/YYYY] |

SIGNATURE

| Signed |  | Signed |  |
| --- | --- | --- | --- |
| Name |  | Name |  |
| For (Project Manager) |  | For (Contractor – acknowledgement) |  |
| Date |  | Date |  |